## Slide 1: 2026 NACA Conference
Circa Resort-Las Vegas
September 15 – 16

## Slide 2: Strengthening the chain: Enhancing the effectiveness of construction auditing
John L. Wisz
Principal
WiszCo, LLC
9446 Hilldale Drive
Dallas, TX 75231
(214) 221-3371
john.wisz@wiszco.com
www.wiszco.com

## Slide 3: Phases of the construction process
Planning Phase
Design and Document Development Phase
Bid/Selection Phase (General Contractor/Construction Manager)
Preconstruction Phase
Construction Phase
Contract Closeout Phase

## Slide 4: Planning Phase
What are we going to build, where will it be located?
Will it satisfy our needs, will it allow for future growth/expansion?
Anticipated start time and target completion date?
Timing: Does it need to be completed yesterday? See Fast-Track
Selection of Principal Designer (Architect and Engineers)
See Elements of Procurement
Selection of Consultants

## Slide 5: Design and document development Phase
Schematic Design
Design Development
Construction Documents or CD’s (Plans and Specifications)
       Preparation of Bid/Pricing Documents
Bidding Phase (for GC’s and CM’s) ** See Elements of Procurement
Construction Administration Phase **
** NOT COVERED by BASIC SERVICES

## Slide 6: Bid/selection Phase (for GC/CM)
Development of Selection Criteria
Prequalification of Bidders/Service Providers
Solicitation of Bids/Prices (RFP’s or RFQ’s)
Development of “Short List” of qualified GC’s/CM’s
Evaluation of selection criteria, bid tabulations; technical proposals; pricing proposals (See qualifications above)
Proposed Contract Structure and Related Basis of Compensation (what will the “Business Deal” look like)?  SIGNED CONTRACT
    See Precontract Audit Techiniques
Contract Award See Elements of Procurement

## Slide 7: Preconstruction phase
Design Evaluations (Functional, Technical, Cost)
Constructability Review
Value Engineering Review
Estimating; Pricing (IGMP vs FGMP; GMP Amendments)
Scheduling
Preconstruction Services
Contract Administration

## Slide 8: construction phase
Subcontractor Bidding and Award See Elements of Procurement
Subcontractor Change Order Control See Precontract Audit Techinques
Subcontractor Management and Coordination
Project Management & Control
  Budget Changes
  Buyout
  Change Orders
    Line Item Adjustments (LIA’s)
    Allowances
    Contingency
    Job Costing
    Billing and Payments See Interim Audits

## Slide 9: Closeout phase
Punch Lists; Record Drawings (As-Builts)
Warranties; Owner Manuals; Training; Spare Parts; Keys; Air Filters
Subcontractor Close Out (Final Changes; Final Contract; Final Billing)
Final Prime Contract Changes; Final Prime Contract Value
Final Job Cost
Final Accounting; Final Payment See Final Audit

## Slide 10: Elements of Procurement
Selection of Delivery Method / Contract Structure
Selection of Contract Type (A/E)) – Compensation Basis
Selection of Contract Type (GC/CM) – Compensation Basis
Development/Refinement of Contact Language (for each Contract type)
  Develop Standard/Model Contracts for use
Selections of Procurement Method (Bid vs Negotiated)
Initiate Precontract Audit Processes to verify and validate contractor data prior to contract execution.

## Slide 11: More Elements of Procurement
Selection of Architects; Engineers; Consultants; General Contractors; Construction Managers; Trade Contractors; Construction Audit Service Providers
Conventional Construction vs. Design-Build
Integrated Project Delivery (IPD); Multi-Prime
Partnering; Joint Ventures
Fast-Track Construction
Selection of Contract Type (GC/CM) – Compensation Basis
A/E: Lump Sum/Milestones; DPE x Multiplier; FB&OH; T&M
GC/CM/Trades: Lump Sum; Cost Plus Fee; T&M; Unit Price; GMP
Federal Acquisition Regulation (FAR)  Acquisition.GOV

## Slide 12: When are auditors usually engaged?

## Slide 13: Conclusion and wrap up
  QUESTIONS?
  THOUGHTS?
  COMMENTS?
John L. Wisz
Principal
WiszCo, LLC
9446 Hilldale Drive
Dallas, TX 75231
(214) 221-3371
john.wisz@wiszco.com
www.wiszco.com